总 Issue Backlog（保留 IM 编号）

Phase 1  基础工程与平台底座

Done

- IM-01 Monorepo 基础骨架

- 建立 apps packages infra tests scripts

- IM-02 Workspace  Turbo  TS 基础配置

- workspace、turbo、tsconfig、根脚本

- IM-03 Shared contracts  shared types  DTO 骨架

- shared-types

- shared-contracts

- shared-testkit

- IM-04 审计基础设施骨架

- audit registry

- audit context

- audit service

- audit failure guard

- IM-05 Auth  Tenant  RBAC 骨架

- request context

- auth guard

- tenant context

- protected route scope

- IM-06 Migration framework skeleton

- migration createverify

- rollback plan template

- runbook skeleton

Todo

- IM-06.1 正式数据库接入

- 用真实 DB 替换当前 in-memory

- IM-06.2 统一输入校验层

- 从 header demo 输入升级到正式 command validation

- IM-06.3 Worker  Queue runtime

- 接上真实异步执行链路

---

Phase 2  核心领域与文件域

Done

- IM-07 Client  Beneficiary  Case 基础模型

- createlistdetail 基础能力

- IM-07.1 Case detail 聚合查询

- IM-07.2 Start intake 状态迁移

- draft - intake_in_progress

- IM-07.3 Material slots 自动生成

- start-intake 后生成 slots

---

IM-08 文件域准入闭环

Done

- IM-08.1 Raw file ingress

- raw file upload skeleton

- IM-08.2 Slot-bound upload

- 上传必须绑定正确 case  material slot

- IM-08.3 Validation  scan result writeback

- validation result writeback

- scan result writeback

- passed  failed + reason code

- IM-08.4 Document version admission

- admit precheck

- filesadmit

- document version create

- DOCUMENT_VERSION_ADMITTED audit

- duplicate admit guard

- slot 状态联动：

- upload - uploaded

- admit - accepted

- validation failed - rejected

- scan failed - rejected

---

Phase 2 后续  Case workflow 延伸

Done

- IM-09 Send supplement request

- intake_in_progress - awaiting_client

- client visible status - action_required

- CASE_SEND_SUPPLEMENT_REQUEST audit

- duplicate request blocked by transition guard

Todo

- IM-10 Client supplement submission  回流 internal

- 客户补件后回到内部处理态

- IM-11 Internal processing state

- internal processing 明确化

- IM-12 Submit for review

- internal_processing - review_in_progress

- IM-13 Review decision

- review pass  return  correction

- IM-14 Return to client

- review 后再次补件

- IM-15 Return to internal

- 从 reviewcorrection 回内部

- IM-16 Submit for approval

- review_in_progress - approval_in_progress

- IM-17 Approval decision

- approve  reject

- IM-18 Mark ready for next step

- - ready_for_next_step

- IM-19 Close case

- case closure path

- IM-20 全量状态机与 transition matrix

- 所有状态迁移规则固化

---

Phase 3  Client Access & Portal

Todo

- IM-21 Client access token issuance

- tokenlink 生成

- IM-22 Client link lifecycle

- invalid  revoked  expired  open

- IM-23 Client portal read model

- 客户侧 case summary

- IM-24 Client portal upload flow

- portal 内上传材料

- IM-25 Client supplement submit action

- 客户提交补件包

- IM-26 Client access audit chain

- issueopensubmit 审计闭环

---

Phase 3  Review  Approval  Workbench

Todo

- IM-27 Review entity  record model

- IM-28 Review workspace API

- IM-29 Review decision API

- IM-30 Approval entity  record model

- IM-31 Approval workspace API

- IM-32 Approval decision API

- IM-33 Ops workbench aggregate API

- IM-34 Queue  filter  assignment API

- IM-35 Dashboard aggregate API

---

Phase 4  Task  Action Item  通知  补偿

Todo

- IM-36 Task entity model

- IM-37 Action item entity model

- IM-38 Blocker - action item generation

- IM-39 Action item - task conversion

- IM-40 Notification dispatch

- supplement request  internal notifications

- IM-41 Notification delivery tracking

- IM-42 Retry  failure handling

- IM-43 Audit failure compensation

- IM-44 Recovery  correction operations

- IM-45 Reconciliation jobs

- 状态  审计  通知  文件对账

---

Phase 4  Observability  Security  Release Gate

Done

- IM-46 request_id  correlation_id 基础注入

- IM-47 审计失败阻断基础能力

Todo

- IM-48 Structured logs baseline

- IM-49 Trace baseline

- IM-50 Alert baseline

- IM-51 Security hardening

- route scope  actor scope  tenant enforcement 全面补强

- IM-52 Recovery runbook 完整化

- IM-53 Migration rollback drill

- IM-54 Staging verification pack

- IM-55 Demo readiness gate

---

Frontend  页面层

Todo

- IM-56 Ops dashboard

- IM-57 Case list page

- IM-58 Case detail page

- IM-59 Material slot panel

- IM-60 Review workspace page

- IM-61 Approval workspace page

- IM-62 Client portal page

- IM-63 Upload flow UI

- IM-64 Supplement request UI

- IM-65 Timeline  audit UI

---

Testing  Verification

Done

- IM-66 Focused local verification scripts

- start-intake

- slot-bound upload

- validationscan writeback

- document admit

- duplicate admit guard

- slot sync

- supplement request

Todo

- IM-67 Formal automated tests

- 把现有 verification 沉淀为正式测试

- IM-68 Workflow integration tests

- IM-69 Tenant isolation tests

- IM-70 Audit enforcement tests

- IM-71 Failure  compensation tests

- IM-72 E2E smoke tests

---

当前状态摘要

Done

- IM-01 ~ IM-08.4

- IM-09

- IM-46

- IM-47

- IM-66

当前已进入下一项

- 已经离开 IM-08.4

- 当前在 IM-09 后续链路起点

---

推荐下一步顺序

建议按这个顺序继续：

1. IM-10 Client supplement submission  回流 internal

2. IM-21 ~ IM-26 Client access  portal

3. IM-12 ~ IM-18 Review  Approval 主链路

4. IM-33 ~ IM-35 Queue  Dashboard 聚合

5. IM-40 ~ IM-45 通知  补偿  对账

6. IM-56 ~ IM-65 前端页面

7. IM-67 ~ IM-72 正式测试与 E2E

8. IM-06.1  IM-06.3 持久化与异步 runtime 真接入